Monthly Progress Report — August 2026

Decentralized AAA System · Tamper-Evident Audit Logging (Industry 5.0)

Repository: decentralized-AAA-industry5.0  ·  Branch: Batching-txs

Prepared by: Mouazzama   Period: 1 August 2026 – 31 August 2026   Report date: 3 September 2026

1. Executive Summary

During August 2026, the core security layer of the Decentralized AAA system was significantly extended. The main deliverable was a complete tamper-evident local chain for buffering audit events during network outages, combined with a human-in-the-loop admin resolution workflow that handles tampered blocks once the network is restored.

Prior to this work, the system anchored audit events directly to the Sepolia blockchain and had no mechanism to deal with the window when the blockchain is unreachable. Events buffered during an outage sat unprotected in MongoDB and could have been silently altered before anchoring. This month's work closes that gap: every block created during an outage is cryptographically signed and hash-chained at write time; tampering is detected on recovery and blocked from ever reaching the chain; and an admin resolution API gives a manager an explicit, auditable decision for each tampered block.

Key result: Tampered data can no longer be silently anchored on the blockchain. Any modification made during an outage window is detected, quarantined, and requires a deliberate admin decision before any data reaches the permanent ledger.

2. Deliverables Completed

| Deliverable | Status | Notes |
| --- | --- | --- |
| Signed local hash-chain for offline batches | Done | Ed25519 signing + SHA-256 chaining per block |
| NetworkIncident & LocalChain data models | Done | Epoch-based; independent chain per incident |
| Tamper detection on network recovery | Done | Signature + chain-continuity; merge refused on failure |
| Admin resolution API (5 new endpoints) | Done | List, inspect, recover, acknowledge, discard |
| Cascade re-chain after recovery | Done | Auto-propagates corrected root through subsequent blocks |
| Worker auto-merge fix | Done | Recovered blocks merge within 10 s, no manual trigger |
| End-to-end test suite (5 scenarios) | Done | Normal, offline+clean, offline+tampered, recover, acknowledge |
| Postman collection | Done | All 9 endpoints, importable JSON |
| System flow diagram (PNG) | Done | 1400 px, all 5 paths colour-coded |
| Design & implementation document | Done | progress/docs/Incident_scenario.md |

3. Technical Work — Detailed Breakdown

3.1  Signed Local Hash-Chain

Before this work, blocks created during a network outage were stored in MongoDB with no integrity protection. Two independent cryptographic guarantees are now applied to every block:

Hash chaining (integrity): each block stores the previous block's root (previousRoot). Modifying, deleting, or reordering any block breaks all subsequent links, making tampering structurally visible on verification.

Ed25519 signature (authenticity): each block is signed with the gateway's Ed25519 private key over the payload batchId|previousRoot|currentRoot|eventCount. An attacker who modifies fields in MongoDB cannot produce a valid signature without access to the private key.

Chaining alone is insufficient (an attacker could recompute the chain); signing alone does not catch deletions or reordering. Together they cover all tampering modes. The security reduces to one assumption: the private key must be in a trust boundary the attacker cannot reach.

3.2  Epoch Model — Per-Incident Local Chains

Each network outage opens a NetworkIncident record and an independent local chain scoped to that incident. This follows the epoch-based secure logging model: each epoch is independently verifiable, tampered epochs are quarantined without affecting clean epochs, and epoch roots are anchored in the outer chain when the epoch closes. Once an incident's local chain is merged, the raw blocks are dropped and only the epoch root is retained on the incident record, preventing the local block store from growing unboundedly.

3.3  Tamper Detection & Skip Guard

On network recovery the sync worker calls verifyLocalChain(incidentId), which checks every active block's signature and chain continuity. If any block fails, the merge is refused, the offending block is flagged TAMPERED, and anchoring is halted for that cycle. A skip guard was added to the merge function: if an incident has any unresolved TAMPERED block, the worker skips it. Without this guard, subsequent clean blocks would be incorrectly flagged as tampered on the next pass because their previousRoot references the excluded tampered block.

3.4  Admin Resolution API

Three resolution outcomes are available for each tampered block. The admin workflow begins with a read-only inspect call that compares the stored (tampered) block against what the block would be if rebuilt from the trusted SQLite event store. The response includes merkleRootMatch, previousRootMatch, and canRecover so the admin has full information before choosing one of three actions:

Recover: Re-fetches original events from SQLite, recomputes Merkle root, re-chains, re-signs, resets status to PENDING_VERIFICATION. Worker picks up the block within one cycle.

Acknowledge: Admin explicitly accepts the tampered state. Block retained as a forensic record; never anchored.

Discard: Block permanently removed from anchoring pipeline. Retained as a forensic record. Used when recovery is not possible.

3.5  Cascade Re-Chain

When block B is recovered, its currentRoot changes. Every subsequent block in the same incident has a stale previousRoot referencing B's old root. The recoverLocalBlock function automatically walks all subsequent PENDING_VERIFICATION blocks in chronological order, re-chains each from the running tail root, and re-signs. The cascade stops at the first TAMPERED block so each tampered block receives its own explicit admin decision. DISCARDED and ACKNOWLEDGED blocks are skipped without updating the running root.

3.6  Worker Auto-Merge Fix

Previously, mergeAllPendingLocalChains() was only called inside the if (openIncident) branch of the sync worker. Once an incident was closed, recovered blocks would sit idle indefinitely. The fix moves the merge call outside the conditional so it runs on every 10-second cycle. Admin-recovered blocks are now picked up and anchored within one worker cycle without any manual trigger. A complementary fix ensures only CLOSED incidents are merged, preventing in-progress incident blocks from being merged prematurely.

4. API Endpoints — Complete Reference

4.1  Core Batch Pipeline

| Method | Path | Purpose |
| --- | --- | --- |
| POST | /api/audit/event | Create a single audit event. Stored in SQLite as PENDING. |
| GET | /api/batch/create | Batch up to 10 pending events. Live RPC ping routes block to MAIN (network up) or LOCAL chain (network down). Block is signed and chained. |
| GET | /api/batch/network-status | Live RPC ping. Returns {networkUp, rpcState}. No side effects. |
| GET | /api/batch/verify | Verify entire MAIN chain. Ed25519 signature + previousRoot continuity on every block. Returns 200 (valid) or 409 with error list. |
| GET | /api/batch/verify-local | Same verification scoped to one incident's local chain. Query: ?incidentId=INC_xxx. |

4.2  Admin Resolution Endpoints (new this month)

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/batch/tampered | List all TAMPERED blocks, oldest-first. Starting point for the resolution workflow. |
| GET | /api/batch/local/:batchId/inspect | Read-only dry run. Compare stored (tampered) values vs SQLite ground truth. Returns merkleRootMatch, previousRootMatch, canRecover. |
| POST | /api/batch/local/:batchId/recover | Rebuild from SQLite events. Recomputes root, re-chains, re-signs, resets to PENDING_VERIFICATION. Cascade re-chains subsequent blocks. Worker merges within 10 s. |
| POST | /api/batch/local/:batchId/acknowledge | Admin accepts tampered state. Status → ACKNOWLEDGED. Forensic record kept; never anchored. |
| POST | /api/batch/local/:batchId/discard | Permanently drop from pipeline. Status → DISCARDED. Forensic record kept. Use when canRecover: false. |

4.3  Typical Resolution Workflow

GET /api/batch/tampered → identify blocks needing a decision.

GET /api/batch/local/:batchId/inspect on oldest tampered block → review what changed and whether recovery is possible.

Choose outcome: POST /recover (SQLite intact), POST /acknowledge (accept tampered), or POST /discard (no SQLite events).

Repeat for each tampered block in chronological order. Worker auto-merges recovered blocks within 10 s.

5. Testing

An end-to-end test script (backend/test-e2e.mjs) covers five scenarios against a live local environment including real MongoDB, SQLite, and a simulated Sepolia RPC:

| # | Scenario | What is verified |
| --- | --- | --- |
| 1 | Normal (network up) | Block routes to MAIN chain; anchored on Sepolia within one worker cycle |
| 2 | Offline — data clean | Blocks queue on LOCAL chain; merged and anchored on recovery; epoch root saved |
| 3 | Offline — data tampered | Merge refused; block flagged TAMPERED; nothing tampered reaches chain |
| 4 | Admin recover | Recover call rebuilds block; cascadeRechained lists subsequent blocks; worker merges both within 30 s |
| 5 | Admin acknowledge | Acknowledge sets ACKNOWLEDGED; block absent from MerkleChain after 25 s |

6. Files Added / Modified (commit 8fc79c1, 20 Aug 2026)

| File | Change | Lines |
| --- | --- | --- |
| backend/models/LocalChain.js | New — schema with 6 statuses incl. DISCARDED, ACKNOWLEDGED | +88 |
| backend/models/NetworkIncident.js | New — NetworkIncident schema | +40 |
| backend/models/MerkleChain.js | Extended — signature and publicKey fields | +10 |
| backend/services/signingKey.service.js | New — Ed25519 keypair management, sign/verify | +187 |
| backend/services/localChain.service.js | New — full local chain lifecycle + 5 admin functions | +410 |
| backend/services/merkleChain.service.js | Extended — signing integration, chain verification | +221 |
| backend/routes/batch.routes.js | Extended — 5 new admin endpoints, RPC routing logic | +234 |
| backend/workers/sync.worker.js | Extended — auto-merge fix, skip guard, tampered halt logic | +63 |
| backend/test-e2e.mjs | New — 5-scenario E2E test with assertions | +470 |
| postman/Admin-Tamper-Resolution.json | New — Postman collection, all 9 endpoints | — |
| docs/audit-chain-flow.png | New — 1400 px system flow diagram | — |
| progress/docs/Incident_scenario.md | Extended — Scenarios 4 & 5, Option 3 resolution section | +147 |
| TOTAL (code lines) |  | +1,870 |

7. Next Steps / Recommendations

Signing key trust boundary: In the current dev setup the Ed25519 private key lives on the same machine as MongoDB. For production it should move to an HSM, TPM, or isolated secure element so an attacker who can write to MongoDB cannot forge signatures.

SQLite trust boundary: Recovery via /recover is only meaningful if SQLite is in a trust zone the attacker cannot reach. In production this should be an append-only store on isolated hardware or a write-protected audit service.

Admin notification: Currently, tampered blocks are surfaced by polling GET /tampered. A production system should push an alert (email, Slack, webhook) when a block is flagged.

Access control on admin endpoints: The five admin resolution endpoints are currently unprotected and should be gated behind an admin role check (JWT claim or RBAC middleware) before deployment.

Decentralized AAA System — Industry 5.0  ·  Monthly Report August 2026  ·  Mouazzama